🏏

IPL Data Analytics Platform

Project Build Plan  ·  v2.0

github.com/SohamOrSomethin/ipl-data-analysis

| Project Snapshot |  |
| --- | --- |
| Dataset | Kaggle IPL ball-by-ball, 2008 – 2025 |
| Backend | Python · Flask · Pandas |
| Frontend | React (Vite) · Tailwind CSS · Recharts |
| Deployment | Render (Flask) · Vercel (React) |
| Commitment | Maximum 2 hours per day, per contributor |
| Deadline | None — iterative, quality-first delivery |
| Contributors | You (React / Frontend) · Soham (Python / Flask / Deploy) |

# Build Structure

The project is divided into two sequential phases. Phase 1 delivers a fully deployed Version 1 product. Phase 2 extends it with machine learning and advanced features. Each day is scoped to approximately two hours of focused work per contributor.

| Phase Overview |  |
| --- | --- |
| Phase 1 (Days 1 – 18) | V1 Product: foundation, data pipeline, and all seven V1 features — live by Day 18. |
| Phase 2 (Days 19 – 30) | V2 Extensions: ML win prediction, Fantasy XI, Pressure Index, Player Card generator, and final hardening. |

| Feature Scope by Phase |  |
| --- | --- |
| V1 Features | Daily Quiz + Streak · Win Predictor Game · On This Day · Rivalries · Records Wall · GOAT Ranker · Form Tracker |
| V2 Features | ML Win Predictor · Fantasy XI Builder · Pressure Index · Player Card Generator · Global Search · Dark Mode |

# Phase 1 — V1 Product  (Days 1 – 18)

Objective: Deploy a publicly accessible, feature-complete V1 site with all seven core features operational.

## Week 1  ·  Days 1 – 5  ·  Foundation & Data Pipeline

| Day 1 Repository Setup · Project Architecture |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Initialise React app with Vite and Tailwind CSS - Configure React Router with placeholder routes for all V1 pages - Create folder structure: /components, /pages, /hooks, /utils, /data - Agree on API response shapes; document in /docs/api-contract.md | - Audit and clean the IPL CSV in Jupyter Notebook; document all columns, nulls, and anomalies - Initialise Flask project: app.py, /routes, /utils, requirements.txt - Implement GET /api/health endpoint - Configure Flask-CORS for the React development origin | ✓ Shared repository with running React skeleton and healthy Flask server |

| Day 2 Data Export · Static JSON Pipeline |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Build reusable StatCard component (title, value, subtitle) - Build LoadingSpinner and ErrorBoundary components - Wire StatCard to /public/data/*.json (static JSON — no API dependency yet) - Implement global navigation bar with links to all V1 pages | - Export precomputed JSON files via Pandas to /static/data/: players.json (career stats), teams.json (season win/loss), records.json (all-time records) - Each file validated for completeness; committed to repository - Document JSON schema for each file in /docs/api-contract.md | ✓ All static data files exported; React consuming and displaying them correctly |

| Day 3 Player Stats Page |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Build PlayerSearchBar with debounced input - Build PlayerCard: batting and bowling stat panels side by side - Connect search to GET /api/players?name= endpoint - Add loading skeleton and empty-state message for no results | - Implement GET /api/players?name=&season= in Flask - Response fields: innings, runs, average, SR, 4s, 6s, HS, wickets, economy, best figures - Add optional ?season= filter; return all seasons if omitted - Write Pytest tests covering name search and season filter | ✓ Search any player by name → full career stat card renders correctly |

| Day 4 Team Dashboard |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Build TeamSelector grid: all IPL franchise logos and names - Build TeamDashboard: win%, home vs away bar chart (Recharts), season win timeline - Implement season dropdown filter (2008 – 2025) - Ensure all charts use Recharts ResponsiveContainer | - Implement GET /api/teams/{team}/summary?season= in Flask - Response includes: win%, home/away split, NRR by season, top 3 batters and bowlers for the team - Implement GET /api/seasons returning all available season years - Confirm all franchises, including defunct teams, return valid data | ✓ Select any team and any season → fully populated team dashboard renders |

| Day 5 Records Wall |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Build RecordCard: large headline stat, context line, and a Share button - Build Records Wall page: six record cards in a responsive two-column grid - Implement Share button that copies tweet-ready text to clipboard - Add CSS scroll-reveal animation on card entry | - Implement GET /api/records returning all six all-time records in one response - Records: highest individual score, worst collapse, most expensive over, fastest fifty, most sixes in one innings, best bowling figures in a match - Each record object includes: value, player, match, season, and a human-readable description string | ✓ Records Wall page live with all six records and functional share buttons |

## Week 2  ·  Days 6 – 10  ·  Rivalries  ·  On This Day  ·  Quiz  ·  Win Predictor Game

| Day 6 Rivalries Page — Data & Layout |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Build RivalrySelector: two team dropdowns (A vs B) - Build RivalryHeader: win/loss totals, win percentage, dominant venue - Build MatchTimeline: chronological list of clashes with result indicators - Responsive page layout across desktop and mobile | - Implement GET /api/h2h?team1=&team2= in Flask - Response: total matches, wins per team, win%, highest-scoring match, closest finish by runs and by wickets, top performers from each side - Ensure each fixture is not double-counted in the totals | ✓ CSK vs MI rivalries page fully functional end-to-end |

| Day 7 Rivalries Page — Charts & Memorable Matches |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Add season-by-season stacked bar chart for the rivalry (Recharts BarChart) - Add Memorable Matches section: top three highest-scoring and top three closest finishes - Add narrative summary paragraph generated from rivalry stat values - Full mobile responsiveness pass for the Rivalries page | - Extend /api/h2h response to include memorable_matches array - Each memorable match: both scores, result, season, venue, and a one-line significance string - Add GET /api/h2h/all returning a summary win-record matrix for all rivalries | ✓ Rivalries page complete with charts, memorable matches, and narrative section |

| Day 8 On This Day in IPL |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Build OnThisDay component: date-keyed historical fact card - Integrate into homepage as a featured section above the fold - Implement date-seeding: use today's MM-DD to select from on_this_day.json - Handle edge case: no event for today's date → show nearest date with a note | - Write a Python script to extract historical moments from the dataset: match results, records broken, milestones achieved - Export as on_this_day.json keyed by MM-DD, minimum 200 entries - Each entry: date, headline, description, players involved, match ID | ✓ Homepage displays a real historical IPL fact keyed to today's date |

| Day 9 Daily Quiz |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Build QuizCard: question text, four option buttons, result reveal with correct answer highlighted - Build streak counter persisted in localStorage - Date-seed logic: use day-of-year index to select 3 questions from questions.json - Build end-of-quiz screen: score, streak count, and share button | - Write Python script to generate 300+ questions from the dataset: highest scorers, most wickets, toss stats, venue records, season champions - Export as questions.json with fields: id, question, options (4), correct_index, fact_source - QA pass: verify every answer against the raw dataset before committing | ✓ Daily Quiz operational with streak counter — no API call required at runtime |

| Day 10 Win Predictor Game |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Build 10-round game UI: display toss result, venue, and teams; user selects a winner - Build result reveal: actual scorecard summary, user pick vs actual result highlighted - Build end-of-game screen: final score out of 10 and share button - Track used match IDs in React state to prevent repetition within a session | - Implement GET /api/game/matches: ten random historical matches with the result field omitted - Implement GET /api/game/reveal/{match_id}: full result, scores, and a one-line match summary - Implement session-level deduplication to prevent the same match appearing twice | ✓ Win Predictor Game playable end-to-end across all ten rounds |

## Week 3  ·  Days 11 – 15  ·  GOAT Ranker  ·  Form Tracker  ·  QA

| Day 11 GOAT Ranker — Composite Scoring |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Build GOATLeaderboard: top ten ranked player cards with composite score badge - Build score breakdown tooltip: hover to see each metric's weighted contribution - Add share button per player: generates tweet-ready text - Build filter toggles: all players, batters only, bowlers only, all-rounders | - Design and implement the GOAT composite scoring formula: - Runs contribution (25%) · Consistency / average (20%) · Impact moments in finals and knockouts (25%) · Powerplay performance (15%) · Career longevity (15%) - Implement GET /api/goat returning top ten with full score breakdown - Document the formula in /docs/goat-methodology.md | ✓ GOAT Ranker live with composite scoring, role filters, and shareable cards |

| Day 12 GOAT Ranker — Adjustable Weights |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Add Adjust Weights panel: five sliders, one per metric; weights must sum to 100 - Re-fetch and re-render leaderboard dynamically when any slider changes - Add season range filter: GOAT ranking for a selected era (e.g. 2008 – 2013) - Polish: trophy icon for rank 1; gold, silver, bronze medals for top three | - Extend GET /api/goat to accept query params: weights (JSON-encoded object) and season_range (start_year, end_year) - Validate server-side that weights sum to 100; return HTTP 400 otherwise - Compute era-specific rankings using Pandas groupby on season column | ✓ GOAT Ranker supports custom weight adjustments and era filtering |

| Day 13 Form Tracker |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Build SparklineChart: a compact five-point trend chart using Recharts LineChart - Integrate Form Tracker into the Player Stats page as a dedicated section below career stats - Build standalone Form Tracker page: search any player, view last five innings or spells - Colour-code trend line: green for improving, red for declining form | - Implement GET /api/player/{name}/form - Response: last five batting innings (runs, balls, SR, opponent) and last five bowling spells (overs, runs, wickets, economy) - Compute form direction: calculate linear trend slope; return improving, declining, or stable | ✓ Form Tracker integrated into Player Stats page with sparkline trend charts |

| Day 14 Mobile Responsiveness Pass |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Audit every V1 page at 375px viewport width (iPhone SE breakpoint) - Fix all layout overflows, truncated text, and overlapping UI elements - Ensure all data tables are horizontally scrollable on small screens - Confirm all Recharts charts resize correctly at all breakpoints | - Audit all Flask endpoints for consistent error response format: { error: string, status: int } - Add input validation and descriptive HTTP 400 responses to all endpoints - Run full Pytest suite; resolve all failing tests - Confirm all endpoint response times are under 400ms on the Render free tier | ✓ All V1 pages render correctly on mobile; all API endpoints validated and tested |

| Day 15 Performance & SEO |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Implement React.lazy and Suspense for route-level code splitting - Add meta tags to all pages: title, description, og:image, og:title - Add sitemap.xml and robots.txt - Run Lighthouse audit targeting Performance ≥ 85 and Accessibility ≥ 90 | - Add server-side caching via Flask-Caching (SimpleCache for development; Redis config ready for production) - Cache TTL: 3600 seconds for analytics endpoints; 0 for game endpoints - Add GET /api/meta returning total matches, players, and seasons — for the homepage - Enable Gzip response compression via Flask middleware | ✓ Lighthouse Performance ≥ 85; API responses cached; site metadata complete |

## Week 4  ·  Days 16 – 18  ·  V1 Deployment & Launch

| Day 16 Staging Deploy & End-to-End Testing |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Configure Vercel project and set REACT_APP_API_URL to the Render staging URL - Deploy React to Vercel staging - Conduct full manual end-to-end test of all seven V1 features on staging - Log all bugs found as GitHub Issues labelled by priority (P0 / P1 / P2) | - Configure Render web service; set all environment variables - Deploy Flask to Render staging - Confirm all API endpoints respond correctly when called from the Vercel staging domain - Monitor Render logs for startup errors or runtime exceptions | ✓ Both frontend and backend deployed to staging; all critical bugs logged in GitHub Issues |

| Day 17 Bug Fixes from Staging |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Resolve all P0 and P1 bugs identified on Day 16 - Implement a 404 Not Found page with a link back to the homepage - Add a global error toast notification for failed API calls - Verify all share buttons produce correct, readable output text | - Resolve all API-side bugs from Day 16 - Add rate limiting to game endpoints: maximum 60 requests per minute per IP using Flask-Limiter - Write a health check script that pings all endpoints and logs status and latency - Confirm 100% Pytest pass rate on the staging environment | ✓ All critical bugs resolved; site stable on staging |

| Day 18 Production Launch — V1 Complete |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Promote Vercel staging deployment to production domain - Update repository README: live URL, feature list, screenshots, and local setup instructions - Draft a launch post for sharing (Twitter and LinkedIn) - Tag repository with v1.0.0 release on GitHub | - Promote Render staging to production - Configure Render health check URL and auto-restart on failure - Set up GitHub Actions CI: run lint and Pytest on every pull request to main and dev - Tag repository v1.0.0 and publish GitHub release notes | ✓ V1 live in production 🚀 — all seven features accessible at the public URL |

# Phase 2 — V2 Extensions  (Days 19 – 30)

Objective: Layer machine learning capabilities, advanced analytics, and enhanced shareability onto the stable V1 foundation.

## Days 19 – 20  ·  ML Win Predictor

| Day 19 ML Model Training |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Build WinPredictor UI widget: inputs for batting team, bowling team, venue, and toss winner - Display win probability as an animated percentage bar with a confidence label (Low / Medium / High) - Wire to POST /api/predict endpoint - Embed widget in the Match Explorer page as a sidebar | - Feature engineering: encode toss winner, venue, historical team win%, recent form - Train Logistic Regression baseline and XGBoost model; compare AUC scores using cross-validation - Export the best-performing model as model.pkl using Joblib - Document model performance metrics in /docs/ml-model.md | ✓ ML model trained and evaluated; Win Predictor UI built and wired to a placeholder response |

| Day 20 ML Win Predictor — Deployment |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Refine WinPredictor UI: show supporting context beneath the prediction (H2H record at this venue, recent team form) - Ensure widget degrades gracefully if the prediction endpoint is slow (show a spinner; do not block the rest of the page) | - Implement POST /api/predict in Flask: load model.pkl at application startup; run inference on each request - Input validation: return HTTP 400 for unknown team names or unrecognised venues with a descriptive error message - Include model_version in the response payload - Deploy updated Flask service with model.pkl included in the Render build | ✓ ML Win Predictor live in production — inputs to probability in under 500ms |

## Days 21 – 23  ·  Fantasy XI  ·  Pressure Index  ·  Player Card

| Day 21 Fantasy XI Builder |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Build player picker UI: budget progress bar (₹100 crore), role filter tabs (WK / BAT / AR / BWL) - Enforce team composition rules: 1 WK, 3–5 batters, 1–4 all-rounders, 3–5 bowlers, exactly 11 players - Display projected team stats (aggregate averages) after selection - Add Reset Team and Share My XI buttons | - Assign approximate auction prices to all players using 2024 IPL auction data or computed estimates - Implement GET /api/fantasy/players: all players with price, role, and career averages - Implement POST /api/fantasy/project: accepts a list of 11 player IDs; returns projected aggregate batting and bowling stats for the team | ✓ Fantasy XI Builder functional: select a team within budget and view projected performance |

| Day 22 Pressure Index |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Build PressureIndex page: ranked table of all qualifying batters with Pressure Index score - Build PressureCard: player name, score, and up to two example clutch innings - Add methodology tooltip explaining how the index is calculated - Add qualifying filter: minimum 20 pressure innings to appear in the table | - Define Pressure Index: innings where team run rate is below 6.0 and three or more wickets have fallen - Compute: total pressure innings, average runs in pressure innings, differential vs overall average - Composite score: weighted combination of frequency and performance in pressure situations - Implement GET /api/pressure-index returning a ranked list with full breakdown per player | ✓ Pressure Index table live with methodology documentation |

| Day 23 Player Card Generator |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Build Player Card generator page: a styled stat card showing player name, team colours, career highlights - Implement Download as PNG using the html2canvas library (target resolution: 1200 x 630px) - Implement Copy Share Text generating tweet-ready content - Ensure card renders correctly for all 400+ players in the dataset | - Ensure GET /api/players response includes all fields required by the card: career runs, wickets, matches, best season, signature stat - Add profile_color field per team to the response for frontend team-colour theming - Test that all players return a complete, card-ready response with no missing fields | ✓ Player Card generator produces a downloadable, shareable PNG for any player |

## Days 24 – 27  ·  Polish  ·  Search  ·  Dark Mode  ·  QA

| Day 24 Dark Mode & Accessibility |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Implement dark mode using Tailwind dark: classes; persist preference in localStorage - Audit all interactive elements for keyboard navigability (Tab, Enter, Escape) - Add aria-label to all icon-only buttons and chart containers - Verify colour contrast meets WCAG AA (minimum 4.5:1 ratio) in both light and dark modes | - Audit all Flask error handlers: confirm no stack traces are exposed in production HTTP responses - Add structured logging using the Python logging module with appropriate log levels - Confirm all environment variables are documented in .env.example - Review Render logs for any recurring warnings or errors | ✓ Dark mode functional; WCAG AA contrast achieved in both themes; production error handling hardened |

| Day 25 Global Search |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Implement global search bar in the navigation header - Build search results page with categorised results: Players, Teams, and Matches - Add keyboard shortcut to open global search (Cmd / Ctrl + K) - Highlight matched terms in search result text | - Implement GET /api/search?q= returning top five results per category - Search is case-insensitive and handles partial name matches - Sort results by relevance: exact match ranked above partial match - Response time must remain under 300ms; add caching if needed | ✓ Global search functional across all three entity types with keyboard shortcut |

| Day 26 Analytics & Feedback |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Integrate Plausible Analytics on all pages (no cookies; privacy-compliant) - Add a discreet feedback button that submits a form as a GitHub Issue via the GitHub API - Track custom events: quiz completions, card downloads, game completions - Verify events are recording correctly in the Plausible dashboard | - Review all production API endpoint response times; identify the slowest three endpoints - Optimise slow endpoints: add Pandas-level result caching; precompute heavy aggregations at Flask startup - Document all endpoints with request and response examples in /docs/api-reference.md | ✓ Analytics live and verified; slow endpoints optimised; full API documentation published |

| Day 27 Full Site Regression — V2 |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Run full regression test across all V1 and V2 features on desktop (1440px) and mobile (375px) - Test all share buttons, download buttons, and copy-to-clipboard interactions - Verify all charts render with real data in production (no empty states) - Log all remaining issues in GitHub Issues; label by priority | - Run full Pytest suite against the production environment - Run the health check script against all production endpoints; confirm all return HTTP 200 - Verify Flask-Caching is active (check cache hit rate in production logs) - Confirm GitHub Actions CI pipeline passes on the main branch | ✓ Full V2 regression complete; all P0 issues resolved; P1 issues have assigned owners and timelines |

## Days 28 – 30  ·  V2 Launch  ·  Buffer  ·  Stretch Goals

| Day 28 V2 Production Deploy |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Deploy V2 React build to Vercel production - Update README: V2 feature list, updated screenshots, and architecture diagram - Prepare a project showcase write-up suitable for a portfolio or LinkedIn post - Tag repository v2.0.0 on GitHub | - Deploy updated Flask service (including model.pkl) to Render production - Confirm POST /api/predict responds correctly in production - Merge all feature branches; archive stale branches - Publish GitHub release notes for v2.0.0 | ✓ V2 fully deployed to production — project complete as a portfolio-grade showcase |

| Days 29 – 30 Buffer · Stretch Goals |  |  |
| --- | --- | --- |
| You | Soham | Day Milestone |
| - Option A (if buffer needed): resolve any P1 or P2 issues outstanding from regression - Option B (stretch): Season Replay — animated ball-by-ball run progression chart for any match - Option C (stretch): Venue Map — interactive India map with dot markers per IPL venue | - Option A (if buffer needed): resolve any API or deployment issues outstanding - Option B (stretch): Web Notifications API — 'Your daily quiz is ready' browser notification - Option C (stretch): Export full site stats as a downloadable season report PDF | ✓ All outstanding issues resolved; at least one stretch goal explored if the project is ahead of schedule |

# Technology Stack

| Frontend · Your Responsibility |  |
| --- | --- |
| Framework | React 18 with Vite |
| Styling | Tailwind CSS |
| Charts | Recharts — ResponsiveContainer used on all charts |
| Routing | React Router v6 |
| State | Zustand (lightweight global store) |
| API Client | Axios with React Query |
| Image Export | html2canvas (Player Card generator) |
| Analytics | Plausible Analytics |
| Deploy | Vercel — automatic deploy from main branch |

| Backend / ML · Soham's Responsibility |  |
| --- | --- |
| Language | Python 3.11+ |
| API Framework | Flask + Flask-CORS |
| Data | Pandas · NumPy |
| ML | Scikit-learn · XGBoost · Joblib |
| Caching | Flask-Caching (SimpleCache — Redis-ready for production) |
| Rate Limiting | Flask-Limiter |
| Testing | Pytest |
| CI/CD | GitHub Actions — lint and test on every pull request |
| Deploy | Render — web service with auto-deploy from main branch |

# API Contract

The following endpoints must be agreed upon and recorded in /docs/api-contract.md on Day 1. All responses use JSON. All failure responses follow the format: { "error": "<message>", "status": <http_code> }.

| Endpoint | Returns |
| --- | --- |
| GET /api/health | Server status and uptime |
| GET /api/meta | Total matches, players, and seasons in the dataset |
| GET /api/seasons | List of all available season years |
| GET /api/players?name=&season= | Full career stats for a player; optional season filter |
| GET /api/player/{name}/form | Last five innings and spells with trend direction |
| GET /api/teams | All team names with team colour codes |
| GET /api/teams/{team}/summary?season= | Win%, home/away split, NRR, and top performers |
| GET /api/matches?team=&season=&venue= | Filterable match list with scorecard summaries |
| GET /api/h2h?team1=&team2= | Head-to-head rivalry stats and memorable matches |
| GET /api/records | All six all-time records in a single response |
| GET /api/goat?weights=&season_range= | GOAT top ten with composite score breakdown |
| GET /api/pressure-index | All qualifying batters ranked by Pressure Index |
| GET /api/game/matches | Ten random historical matches with result hidden |
| GET /api/game/reveal/{match_id} | Full result and scorecard for a game round |
| GET /api/fantasy/players | All players with price, role, and career averages |
| POST /api/fantasy/project | Body: [player_ids] → projected aggregate team stats |
| POST /api/predict | Body: { team1, team2, venue, toss_winner } → win probability |
| GET /api/search?q= | Top five matching players, teams, and matches |

# Git & Collaboration Workflow

| Branch Strategy |  |
| --- | --- |
| main | Production branch. No direct pushes. Merge from dev only after full QA. |
| dev | Integration branch. Both contributors merge feature branches here at end of each session. |
| feature/your-* | Your day-level working branches. Example: feature/your-records-wall |
| feature/soham-* | Soham's working branches. Example: feature/soham-flask-records-endpoint |

Daily Workflow

- Start of session: git pull origin dev and rebase your feature branch

- End of session: push feature branch and open a pull request to dev

- Neither contributor merges their own pull request — a brief review by the other is required

- Every Sunday: merge dev into main and trigger a production deploy

Communication Protocol

- Daily async check-in (five minutes): what was completed, what is planned today, any blockers

- All bugs and feature requests are tracked as GitHub Issues — not in chat messages

- Label all issues: bug, enhancement, blocked

- If either contributor is blocked for more than one session, escalate immediately — do not absorb the delay silently

# Practical Notes for a Two-Hour Daily Budget

Use Static JSON Before the API Is Ready

During Week 1, Soham should export precomputed JSON files from the Jupyter Notebook. The React frontend should read these from /public/data/*.json directly, with no dependency on the Flask server. Switch to live API endpoints once each Flask endpoint is stable and tested. This approach eliminates blocking dependencies in the first week entirely.

Recommended Two-Hour Session Structure

- 0:00 – 0:10  Review the day's task list; confirm no blockers before starting

- 0:10 – 1:40  Focused build time — one primary task per contributor

- 1:40 – 1:55  Push code, open pull request, write a one-line commit summary

- 1:55 – 2:00  Update the shared GitHub Project board with task status

Scope Discipline

Each day's task list is calibrated to two hours. If a task overruns, carry the remainder to the following day rather than working late. Consistent daily progress outperforms irregular sprint-and-crash cycles, particularly on a project with no fixed deadline.

The API Contract Is the Foundation

The single most important action on Day 1 is agreeing on the API contract and committing it to /docs/api-contract.md. Both contributors must agree on field names, data types, and response shapes before building. A schema mismatch discovered on Day 10 typically costs a full session to resolve. The contract document is the source of truth; any change to it requires explicit agreement from both parties.

IPL Data Analytics Platform  ·  Build Plan v2.0  ·  github.com/SohamOrSomethin/ipl-data-analysis